AI-Native Manufacturing ERP

Backend, Database, AI Services & Detailed Instructions for the AI Coding Agent

# 1. Backend Mission

Build a secure, modular, transactional ERP backend with clear domain boundaries. The backend is the authoritative system of record. Business invariants, authorization, financial rules, inventory rules and workflow rules must be enforced here.

# 2. Backend Stack

Java LTS selected from the current supported LTS line at implementation time.

Spring Boot 4.x latest stable patch compatible with the selected Java LTS.

Spring Web for REST APIs.

Spring Security for authentication/authorization integration.

Spring Data JPA + Hibernate for relational persistence.

Bean Validation for request/domain validation where appropriate.

Flyway or Liquibase for schema migrations; choose one and standardize on it.

Spring for Kafka for event publishing/consumption.

Redis client/integration for caching and short-lived state.

Testcontainers for integration tests.

OpenAPI/Swagger-compatible API documentation.

Micrometer/OpenTelemetry-compatible observability.

# 3. Backend Architecture

com.example.erp
  common/
    error/
    security/
    audit/
    pagination/
    events/
    observability/
  identity/
  tenant/
  crm/
  sales/
  procurement/
  inventory/
  manufacturing/
  quality/
  finance/
  assets/
  workforce/
  workflow/
  analytics/
  ai/

Use a modular-monolith architecture with domain-oriented packages. Each module owns its domain logic and persistence boundaries. Avoid a giant shared service layer that mixes unrelated business concepts.

# 4. API Standards

Use resource-oriented REST APIs with consistent naming, status codes, validation errors and pagination.

Version public APIs when compatibility requires it.

Use stable identifiers; UUIDs are preferred for externally exposed entity IDs unless a domain-specific identifier is required.

Return machine-readable error structures with correlation IDs.

Document APIs through OpenAPI.

Support idempotency for operations where clients may safely retry, especially payments, order creation, inventory movements and event handlers.

Never expose internal stack traces or SQL errors to clients.

# 5. Security Architecture

Tenant context must be established and validated for every authenticated request.

Use RBAC for baseline access and add resource/tenant constraints where necessary.

Enforce authorization in application services and critical data-access boundaries.

Use least privilege for service credentials.

Audit authentication, authorization failures, important reads where required, and all significant state-changing operations.

Protect sensitive configuration with environment/secret management.

Apply rate limits to authentication, AI endpoints and expensive operations.

Use secure password hashing if the application owns credentials; otherwise prefer an OIDC identity provider.

# 6. Core Database Principles

PostgreSQL is the system of record.

Use PostgreSQL 18.x supported stable branch at project initialization unless official compatibility constraints require another supported branch.

Use normalized relational models for transactional data.

Use JSONB only for genuinely semi-structured/extensible attributes, not as a replacement for relational modeling.

Use foreign keys and database constraints to protect invariants.

Use unique constraints for business keys where required.

Use indexes based on actual query patterns.

Use timestamps consistently and define UTC storage semantics.

Use decimal/numeric types for money and quantities requiring exact arithmetic.

Use optimistic locking/versioning for concurrent edits where appropriate.

Use append-only ledgers for inventory and accounting history.

# 7. Tenant Isolation

Every tenant-owned table should carry a tenant identifier or be reachable through a tenant-scoped parent. The design must make cross-tenant access difficult by construction.

Establish tenant context at authentication/request boundary.

Include tenant predicates in repositories/services.

Add integration tests proving cross-tenant reads and writes fail.

Consider PostgreSQL Row-Level Security for high-value tenant-owned data if the final deployment architecture supports it.

Never accept tenant_id blindly from request bodies.

# 8. Major Entities

| Domain | Representative entities |
| --- | --- |
| Identity | Organization, User, Role, Permission, UserRole, Session |
| CRM | Customer, Contact, Lead, Opportunity, Activity |
| Product | Product, ProductVariant, UnitOfMeasure, ProductCategory |
| Supplier | Supplier, SupplierContact, SupplierPrice |
| Sales | Quote, QuoteLine, SalesOrder, SalesOrderLine, Delivery, DeliveryLine, CustomerReturn |
| Procurement | PurchaseRequisition, RFQ, RFQLine, PurchaseOrder, PurchaseOrderLine, GoodsReceipt |
| Inventory | Warehouse, Bin, StockItem, StockLedgerEntry, StockReservation, StockTransfer, Batch, SerialNumber |
| Manufacturing | BOM, BOMLine, Routing, RoutingStep, WorkCenter, ProductionOrder, MaterialConsumption, ProductionOutput, Scrap |
| Quality | InspectionPlan, Inspection, InspectionResult, Defect, CorrectiveAction |
| Finance | Account, Journal, JournalLine, FiscalPeriod, Invoice, InvoiceLine, Payment, PaymentAllocation |
| Assets | Asset, AssetCategory, DepreciationEntry, MaintenancePlan, MaintenanceWorkOrder |
| Workflow | WorkflowDefinition, WorkflowStep, ApprovalRule, ApprovalInstance, ApprovalAction |
| AI | Conversation, Message, ToolCall, AIActionProposal, AIApproval, Document, DocumentChunk, Forecast, Anomaly |

# 9. Transactional Rules

A stock movement and its ledger record must commit atomically.

A completed goods receipt must update the appropriate stock state atomically.

A completed invoice/payment workflow must create corresponding accounting records atomically where the business event requires it.

Double-entry journal posting must be balanced before commit.

Event publication must not create distributed transaction inconsistencies; use the transactional outbox pattern for important domain events.

Consumers must be idempotent.

# 10. Event-Driven Architecture

Use Kafka for meaningful asynchronous domain events rather than for every method call.

SalesOrderConfirmed

PurchaseOrderApproved

GoodsReceiptCompleted

InventoryAdjusted

ProductionOrderReleased

ProductionCompleted

QualityInspectionFailed

InvoicePosted

PaymentReceived

AIActionApproved

Use an outbox table and reliable publisher for important transactional events. Include event ID, event type, aggregate ID, tenant ID, timestamp, schema version and payload metadata.

# 11. Redis Requirements

Cache read-heavy reference data where measured useful.

Use for short-lived locks or idempotency keys only with carefully defined semantics.

Use for rate limiting/session-related ephemeral state where appropriate.

Never treat Redis as the authoritative ERP database.

Apply TTLs intentionally and document cache invalidation behavior.

# 12. AI Backend Architecture

Spring Boot
   |
   +-- AI orchestration / authorization boundary
   |
   +-- ERP tool registry
   |
   +-- RAG retrieval
   |
   +-- LLM provider adapter
   |
   +-- AI audit/event layer
   |
   +-- Python FastAPI ML service
            |
            +-- forecasting
            +-- anomaly detection
            +-- model inference

Implement a provider abstraction so OpenAI and Gemini can be configured without rewriting ERP business logic.

Treat LLM output as untrusted input.

Validate structured tool-call arguments against schemas before execution.

Apply user/role/tenant authorization to every tool.

Separate read tools from write tools.

Require confirmation/approval for configured high-impact writes.

Persist AI action proposals and outcomes for auditability.

Use RAG with PostgreSQL/pgvector initially; migrate to a dedicated vector system only if scale or capability requires it.

Keep ML inference in Python/FastAPI so model development remains idiomatic Python.

# 13. AI Tool Design

| Tool category | Examples | Default policy |
| --- | --- | --- |
| Read | get_inventory, get_sales, get_supplier, get_invoice, get_financial_summary | Allowed only within user authorization and tenant scope |
| Analysis | forecast_demand, detect_anomalies, calculate_reorder_point | Read-only; results marked as model-derived |
| Proposal | propose_purchase_order, propose_inventory_transfer | Creates proposal, not final mutation |
| Write | create_purchase_order, transfer_inventory, issue_refund | Explicit authorization; high-impact actions require approval |
| Administrative | change_role, close_period, alter_financial configuration | Never autonomous by default; require privileged human action |

# 14. ML Service Requirements

Python + FastAPI current stable release.

Use scikit-learn, XGBoost, LightGBM or another appropriate stable library based on the problem.

Build demand forecasting using historical sales and operational features.

Build anomaly detection for procurement, inventory and expense patterns.

Version model artifacts and record training metadata.

Expose typed inference endpoints.

Validate input schema and model feature compatibility.

Return model version, prediction, confidence/uncertainty indicators where meaningful, and timestamp.

Do not present predictions as guaranteed outcomes.

# 15. RAG Requirements

Document ingestion must be tenant-scoped.

Extract text, normalize it, chunk it, embed it, and store chunk metadata plus vector.

Store source document ID, page/section metadata and content hash.

Retrieve top relevant chunks using similarity search and optional metadata filters.

Return citations in AI responses.

Prevent cross-tenant retrieval.

Allow document replacement/re-indexing without creating uncontrolled duplicate chunks.

# 16. Database Migration Strategy

Every schema change gets a migration.

Never rely on Hibernate auto-DDL in production.

Use forward-compatible changes for deployments that may overlap.

Backfill data explicitly and safely.

Add indexes concurrently or through safe operational procedures where production scale requires it.

Test migrations against a clean database and an upgraded database.

# 17. Testing Requirements

Unit tests for domain calculations and business rules.

Repository/integration tests against real PostgreSQL via Testcontainers.

Security tests for authorization and tenant isolation.

API tests for validation, pagination, error contracts and idempotency.

Event tests for publication and consumer idempotency.

Financial tests for balanced journal entries.

Inventory tests for concurrency-sensitive stock operations.

AI tool authorization tests.

ML API contract and model inference tests.

# 18. Observability

Use correlation/request IDs across HTTP, database operations and Kafka events.

Emit structured JSON logs.

Expose application metrics.

Trace important cross-component workflows with OpenTelemetry.

Track Kafka consumer lag and failed messages.

Track AI latency, token/cost metadata where provider APIs permit, tool failures, approval outcomes and model versions without logging sensitive prompts or data unnecessarily.

# AI Agent Operating Instructions

Act as a senior staff-level engineer. Do not blindly generate code; first inspect the repository, current dependency versions, architecture, existing conventions, and tests.

Before adding or upgrading any dependency, verify the latest stable production release from the official project documentation or package registry. Never select a beta, release candidate, nightly, deprecated, or end-of-life version unless the specification explicitly requires it.

Prefer stable, well-supported modules and official integrations. Do not introduce a library merely because it is popular if the platform already provides the required capability.

Preserve existing working behavior. Make incremental, reviewable changes and avoid unrelated refactors.

Before implementing a major feature, write a short implementation plan, identify affected modules, data changes, API changes, security implications, and tests.

Use strong typing, validation, explicit error handling, structured logging, and clear domain boundaries.

Never place secrets, API keys, credentials, tokens, or private customer data in source code, commits, logs, screenshots, fixtures, or generated documentation.

Do not invent APIs, framework features, configuration keys, database columns, or package names. Verify them against current official documentation.

Do not silently change the architecture. If a requested implementation conflicts with the architecture, explain the conflict and choose the least disruptive compatible approach.

After each meaningful implementation unit, run formatting, static analysis, unit tests, integration tests relevant to the change, and build checks. Fix failures before continuing.

For database changes, use migrations. Never modify production schema manually or rely on auto-generated destructive schema updates.

For security-sensitive operations, default to deny. Enforce authorization on the backend; frontend checks are only for UX.

For AI-generated actions that can mutate ERP state, require explicit permission checks and configurable human approval for high-impact operations.

Document important architectural decisions and trade-offs in ADRs or equivalent project documentation.

Keep the project portfolio-quality: readable code, coherent naming, tests, documentation, observability, reproducible local setup, and production-minded defaults.

# 19. Backend Agent Implementation Sequence

Inspect repository and verify all current stable framework versions from official sources.

Initialize the Spring Boot project with only required modules.

Create tenant/identity/security foundation.

Create migration system and baseline schema.

Implement one vertical domain slice end-to-end.

Establish API error contract, validation, audit logging and testing conventions.

Add remaining domains incrementally.

Introduce Kafka and transactional outbox only after transactional domain flows are stable.

Introduce Redis only where a concrete caching/rate-limiting/ephemeral-state use case exists.

Introduce AI tool infrastructure after core authorization is mature.

Add RAG and ML services after the ERP data model provides meaningful historical data.

Harden observability, performance, security and deployment before declaring production readiness.